Total Running Projects 33

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **project name** | **Engineer name** | **Related To** | **status** | **Comments** |
| SpeechLog Retail Zain KW (POC) | Tamer Wathaifi | Zain KW | **In Progress** | Al Ala Nijem 2023-07-11 06:58 AM (19 minutes ago) @Abdelrahman Rasem If you are referring to reports issue - it was resolved and no more technical issues persist currently. however, there is still the commercial evaluation of the RFP. will update once we have heard from Zain. |
| Move 4 licenses to new server | Bilal Al-Noori | Metropolitan (Cinnamon Lakeside Colombo) | **On Hold** | Ab Abdelrahman Rasem 2023-07-10 2:10 PM (17 hours ago) we had sent the network card and got confirmation from @Osama Hammouh we need to track it. |
| JRM – E1 Recorder | Abdulrahman Hasan | JRM | **In Progress** | Ab Abdelrahman Rasem 2023-07-10 1:01 PM (18 hours ago) we had sent reminder for client still waiting from client. |
| SpeechLog (34 IP) | Abdulrahman Hasan | ABC BANK BH | **In Progress** | Ab Abdelrahman Rasem 2023-07-10 12:56 PM (18 hours ago) we will send reminder to client. |
| SpeechLog Al Rajhi Bank | Abdulrahman Hasan | Al Rajhi Bank | **In Progress** | Ab Abdelrahman Rasem 2023-07-10 12:49 PM (18 hours ago)  we will check for CR, |
| RQMS on SAS | Mohammad Alalami | Etisalat UAE | **In Progress** | Ab Abdelrahman Rasem 2023-07-10 12:35 PM (18 hours ago) we will send a reminder for client. |
| Accudial (Upgrade) | Abdulrahman Hasan | Housing Bank | **In Progress** | Ab Abdelrahman Rasem 2023-07-10 12:34 PM (18 hours ago) we are waiting for client to arrange a run migration script on site. |
| Speech Log Recorder House Bank | Bilal Al-Noori | Housing Bank | **Initiated** | Ab Abdelrahman Rasem 2023-07-10 12:30 PM (18 hours ago) still waiting for client we will contact the client on 11/7/2023. |
| SpeechLog (20 IP) | Abdulrahman Hasan | Jordan Commercial Bank (JCB) | **In Progress** | Ab Abdelrahman Rasem 2023-07-10 12:29 PM (18 hours ago) we will contact Client on 11/7/2023. |
| Video call | Nabeel Nusair | PSD | **In Progress** | Ab Abdelrahman Rasem 2023-07-10 12:18 PM (19 hours ago) |
| SpeechLog (30 IP) | Ahmad AlHasan | Takamol (ALghanim) | **In Progress** | Ab Abdelrahman Rasem 2023-07-10 12:15 PM (19 hours ago) still waiting for client we had sent reminder. |
| SpeechLog | Ahmad AlHasan | Takamol (Switch IRAQ) | **In Progress** | Ab Abdelrahman Rasem 2023-07-10 12:14 PM (19 hours ago) we are testing updates from development . |
| SpeechLog (Screen Capture, 27 Licenses) | Ahmad AlHasan | Zain Jordan | **In Progress** | Ab Abdelrahman Rasem 2023-07-10 12:11 PM (19 hours ago)  we are testing the Package. |
| SpeechLog Voice Recording (IP) Kalaam | Hamzeh Shwemeh | Kalaam | **In Progress** | Ab Abdelrahman Rasem 2023-07-10 12:08 PM (19 hours ago) we will have the UAT meeting on 11/7/2023 at 11:00 |
| Display line status /E911 | Hamzeh Shwemeh | PSD | **In Progress** | Ab Abdelrahman Rasem 2023-07-10 12:07 PM (19 hours ago)  we will have a meeting on 11/7/2023. |
| Collect Call expansion Licenses | aladdin Shishani | Sabafon | **In Progress** | Yo Yousif Rayyan 2023-07-10 10:26 AM (20 hours ago) Dear @Abdelrahman Rasem ,  below you can find the current TPS on the CC at the peak hour:  [2023-07-09 20:02:01] , , ,  BR, Yousif |
| Roaming (Links Migration to HSL) | Yousef Mishael | Ufone | **On Hold** | Ab Abdelrahman Rasem 2023-07-10 09:35 AM (21 hours ago)  Server Under transfer process we will follow up with commercail and technical team. |
| USSD GW Upgrade & CR | Zaid Hina | Zain Jordan | **In Progress** | Ab Abdelrahman Rasem 2023-07-10 09:33 AM (21 hours ago) |
| Enabling-4G | Khairy Khdeir | Asiacell | **In Progress** | Ab Abdelrahman Rasem 2023-07-10 09:30 AM (21 hours ago) we will send csr file for certificate for AsiaCell . |
| MLC Upgrade | Zaid Hina | Zain Jordan | **In Progress** | Ab Abdelrahman Rasem 2023-07-10 09:28 AM (21 hours ago) installing update and testing it . |
| VAS Sub-charging CR | Laith Al-Janaideh | Golis Somalia | **In Progress** | Ab Abdelrahman Rasem 2023-07-10 09:27 AM (21 hours ago)  waiting for Client to sign PAC |
| Data Rating and Charging (Redundancy) | aladdin Shishani | TeleCel | **In Progress** | Ab Abdelrahman Rasem 2023-07-10 09:23 AM (21 hours ago) we will arrange meeting with customer to upgrade the old DB. |
| LTE, ITS & RS Upgrade | Yousef Mishael | Ufone | **In Progress** | Ab Abdelrahman Rasem 2023-07-10 09:21 AM (22 hours ago) we are currently doing the UAT. |
| E911 integration with XLM | Hamzeh Shwemeh | PSD | **On Hold** | Ab Abdelrahman Rasem 2023-07-10 09:19 AM (22 hours ago) still waiting for orange. |
| PMP (Expansion Telesales) | Abdellateef Ibrahim | Zain Jordan | **Waiting for Feedback** | Ab Abdelrahman Rasem 2023-07-03 12:08 PM (7 days ago) waiting from commercial . |
| SpeechLog (Backup Recorder) | Abdulrahman Hasan | Arab Bank | **On Hold** | Ab Abdelrahman Rasem 2023-07-03 11:23 AM (7 days ago)  we will contact the client, |
| E911 (Caller Barring Status) | Hamzeh Shwemeh | Orange | **On Hold** | Ab Abdelrahman Rasem 2023-07-03 09:38 AM (7 days ago) Waiting for PSD PO. |
| Customer Order (Phase II) | Khairy Khdeir | Asiacell | **In Progress** | Ab Abdelrahman Rasem 2023-07-03 09:26 AM (7 days ago) we are having a meeting today with Thaer also will send a status update. |
| SpeechLog | Abdulrahman Hasan | Al Rajhi Bank | **In Progress** | Mo Mohammad Farah 2023-05-22 09:02 AM (1 month ago)  Testing in Main site will begin tomorrow.  In regard to HA and DR, we are waiting for Rajhi Bank to provide the needed requirements (site is not ready). |
| Speech Analytics (POC) | Nabeel Nusair | Zain Iraq | **On Hold** | Mo Mohammad Farah 2022-12-12 11:57 AM (7 months ago) On hold, till we finalize RQM POC. |
| Roaming Bundle (Reinstallation) | aladdin Shishani | Sudatel | **On Hold** | Mo Mohammad Farah 2023-04-25 06:50 AM (2 months ago) Project put on hold due to political status in Sudan. |
| SpeechLog | CCE | Unitel (Palace of Justice) | **On Hold** | Mo Mohammad Farah 2023-02-27 1:42 PM (4 months ago) Site is not ready yet. |