Total Running Projects 33

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **project name** | **Engineer name** | **Related To** | **status** | **Comments** |
| Speech Log Analytics | Mutaz Althaher | Umniah | **Initiated** | Ab Abdelrahman Rasem 2023-08-21 12:19 PM (5 days ago) we will have a kick-Off meeting tomrow |
| Provisioning Mediator (PM) | aladdin Shishani | Orange Jo | **Initiated** | Ab Abdelrahman Rasem 2023-08-27 06:05 AM (2 hours ago)  Today we will have a Pre-Internal Kick-Off meeting on 12:00, |
| Enabling-4G | Khairy Khdeir | Asiacell | **In Progress** | Ab Abdelrahman Rasem 2023-08-23 10:00 AM (3 days ago) we had finished installing the VAS we will share the PAC ASAP. |
| Roaming (Links Migration to HSL) | Yousef Mishael | Ufone | **In Progress** | Ab Abdelrahman Rasem 2023-08-22 12:04 PM (4 days ago) |
| RQMS on SAS | Mohammad Alalami | Etisalat UAE | **In Progress** | Ab Abdelrahman Rasem 2023-08-22 07:02 AM (5 days ago) we will share PAC today. |
| Speech Log Recorder (HA) | Bilal Al-Noori | Housing Bank | **In Progress** | Ab Abdelrahman Rasem 2023-08-22 07:01 AM (5 days ago)  testing on one SIP trunk is done . |
| OmanTel Speech Log Retail POC | Osama Gharbieh | Oman Tel | **Initiated** | Ab Abdelrahman Rasem 2023-08-22 06:58 AM (5 days ago) we will have a meeting today with client. |
| Accudial (Upgrade) | Abdulrahman Hasan | Housing Bank | **In Progress** | Ab Abdelrahman Rasem 2023-08-22 06:57 AM (5 days ago) |
| SpeechLog (20 IP) | Abdulrahman Hasan | Jordan Commercial Bank (JCB) | **In Progress** | Ab Abdelrahman Rasem 2023-08-22 06:54 AM (5 days ago) |
| Speech Log Expansion | Bilal Al-Noori | Housing Bank | **In Progress** | Ab Abdelrahman Rasem 2023-08-22 06:48 AM (5 days ago) |
| Speech Log expansion- Soltek | Osama Gharbieh | Safwa Bank | **Initiated** | Ab Abdelrahman Rasem 2023-08-22 06:46 AM (5 days ago) we had sent the PAC to client waiting for feedback. |
| Display line status /E911 | Hamzeh Shwemeh | PSD | **In Progress** | Ab Abdelrahman Rasem 2023-08-21 12:29 PM (5 days ago)  we had a bug (store procdure returns A OR S and the our development team excpected to have full word like Active or Suspende) in our last test on Sunday morning, |
| SpeechLog (30 IP) | Ahmad AlHasan | Takamol (ALghanim) | **In Progress** | Ab Abdelrahman Rasem 2023-08-21 12:20 PM (5 days ago) |
| SpeechLog (Screen Capture, 27 Licenses) | Ahmad AlHasan | Zain Jordan | **In Progress** | Ab Abdelrahman Rasem 2023-08-21 12:17 PM (5 days ago) we had installed echannel waiting confirmation from client to approve new update. |
| Video call | Hamzeh Shwemeh | PSD | **In Progress** | Ab Abdelrahman Rasem 2023-08-21 12:14 PM (5 days ago) We will check with @Hussein Shhadat for update on the Support from Vendor. |
| SpeechLog Quality Management system | Mutaz Althaher | Space Town | **In Progress** | Ab Abdelrahman Rasem 2023-08-21 12:05 PM (5 days ago)  we faced a problem with uploading the files thru FTP, |
| Collect Call & Caller ID | aladdin Shishani | Ethio Telecom | **Initiated** | Ab Abdelrahman Rasem 2023-08-21 09:06 AM (5 days ago) |
| MLC Upgrade | Zaid Hina | Zain Jordan | **In Progress** | Ab Abdelrahman Rasem 2023-08-21 08:59 AM (5 days ago) |
| Data Rating and Charging (Redundancy) | Yousef Mishael | TeleCel | **In Progress** | Ab Abdelrahman Rasem 2023-08-21 08:57 AM (5 days ago)  we did connect with the IT-client side to do configuration for VPN. |
| USSD GW Upgrade & CR | Zaid Hina | Zain Jordan | **In Progress** | Ab Abdelrahman Rasem 2023-08-21 08:34 AM (6 days ago) |
| E911 (Caller Barring Status) | Hamzeh Shwemeh | Orange | **In Progress** | Ab Abdelrahman Rasem 2023-08-21 08:33 AM (6 days ago)  we had a bug (store procdure returns A OR S and the our development team excpected to have full word like Active or Suspende) in our last test on Sunday morning, |
| SpeechLog Al Rajhi Bank | Abdulrahman Hasan | Al Rajhi Bank | **In Progress** | Mo Mohammad Farah 2023-08-15 06:13 AM (12 days ago) There was misconfiguration from CM side, it has been fixed, the recordings and quality of voice has been tested successfully. We are waiting for Al Rajhi Bank to send their confirmation on test results. After that, we shall proceed in OS upgrade and launching the service on Call Center. HO will follow after we launch the Call Center. |
| SpeechLog | Ahmad AlHasan | Takamol (Switch IRAQ) | **In Progress** | Mo Mohammad Farah 2023-08-14 12:08 PM (12 days ago) We are expecting to receive PAC this week. |
| LTE, ITS & RS Upgrade | Yousef Mishael | Ufone | **In Progress** | Ab Abdelrahman Rasem 2023-08-14 09:53 AM (12 days ago) |
| E911 integration with XLM | Hamzeh Shwemeh | PSD | **On Hold** | Ab Abdelrahman Rasem 2023-08-14 09:19 AM (12 days ago) we had sent for the client waiting for feedback on xlm from orange . |
| Customer Order (Phase II) | Khairy Khdeir | Asiacell | **In Progress** | Mo Mohammad Farah 2023-08-09 12:46 PM (17 days ago) Bulk Refill use case LLD signed on 09.08.2023 |
| Roaming Bundle (Reinstallation) | aladdin Shishani | Sudatel | **In Progress** | Ab Abdelrahman Rasem 2023-08-07 10:17 AM (19 days ago) the client is trying to get servers ready for us . |
| PMO Automation AI ML Prediction | Abdelrahman Rasem | -- | **In Progress** | Ab Abdelrahman Rasem 2023-07-18 07:43 AM (1 month ago) we had started Learning Phase for the model we may need time to start getting high acurance rate . |
| Move 4 licenses to new server | Bilal Al-Noori | Metropolitan (Cinnamon Lakeside Colombo) | **On Hold** | Ab Abdelrahman Rasem 2023-07-17 08:23 AM (1 month ago) forwarded to @Osama Hammouh . |
| SpeechLog (Backup Recorder) | Abdulrahman Hasan | Arab Bank | **On Hold** | Ab Abdelrahman Rasem 2023-07-03 11:23 AM (1 month ago) |
| Speech Analytics (POC) | Nabeel Nusair | Zain Iraq | **On Hold** | Mo Mohammad Farah 2022-12-12 11:57 AM (8 months ago) On hold, till we finalize RQM POC. |
| SpeechLog | CCE | Unitel (Palace of Justice) | **On Hold** | Mo Mohammad Farah 2023-02-27 1:42 PM (6 months ago) Site is not ready yet. |