Total Running Projects 32

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **project name** | **Engineer name** | **Related To** | **status** | **Comments** |
| Test |  |  |  |  |
| Umniah - NPS CR | Nabeel Nusair | Umniah | **Initiated** | Ab Abdelrahman Rasem 2023-08-29 06:30 AM (57 minutes ago) |
| SpeechLog Al Rajhi Bank | Abdulrahman Hasan | Al Rajhi Bank | **In Progress** | Ab Abdelrahman Rasem 2023-08-29 06:25 AM (1 hour ago) we are having a meeting today to share if there is a new update. |
| OmanTel Speech Log Retail POC | Osama Gharbieh | Oman Tel | **Initiated** | Ab Abdelrahman Rasem 2023-08-29 06:22 AM (1 hour ago) |
| SpeechLog (20 IP) | Abdulrahman Hasan | Jordan Commercial Bank (JCB) | **In Progress** | Ab Abdelrahman Rasem 2023-08-27 12:07 PM (1 day ago)  Final Training is scheduled on coming Wednesday. |
| Accudial (Upgrade) | Abdulrahman Hasan | Housing Bank | **In Progress** | Ab Abdelrahman Rasem 2023-08-29 06:17 AM (1 hour ago) @Abdulrahman Hasan is having a visit today to config the service |
| Speech Log Recorder (HA) | Bilal Al-Noori | Housing Bank | **In Progress** | Ab Abdelrahman Rasem 2023-08-29 06:16 AM (1 hour ago) Our engineer @b is having a visit to the client site also we are excepting from him to singe the PAC. |
| Speech Log Expansion | Bilal Al-Noori | Housing Bank | **In Progress** | Ab Abdelrahman Rasem 2023-08-29 06:15 AM (1 hour ago) Our engineer @Bilal Al-Noori is having a visit to the client site also we are excepting from him to singe the PAC. |
| Speech Log expansion- Soltek | Osama Gharbieh | Safwa Bank | **Initiated** | Ab Abdelrahman Rasem 2023-08-29 06:09 AM (1 hour ago) We will have a call today . |
| SpeechLog Quality Management system | Mutaz Althaher | Space Town | **In Progress** | Ab Abdelrahman Rasem 2023-08-29 05:14 AM (2 hours ago) Wel will contact the client again today. |
| SpeechLog (30 IP) | Ahmad AlHasan | Takamol (ALghanim) | **In Progress** | Ab Abdelrahman Rasem 2023-08-28 12:25 PM (19 hours ago) still waiting for feedback for requirements from the client. |
| Speech Log Analytics | Mutaz Althaher | Umniah | **Initiated** | Ab Abdelrahman Rasem 2023-08-28 12:22 PM (19 hours ago)  Waiting for scope confirmation from @Shareif Qubbaj |
| Display line status /E911 | Hamzeh Shwemeh | PSD | **In Progress** | Ab Abdelrahman Rasem 2023-08-28 12:15 PM (19 hours ago)  @Hamzeh Shwemeh have plan to visit site next week on Wednesday, |
| Data Rating and Charging (Redundancy) | Yousef Mishael | TeleCel | **In Progress** | Ab Abdelrahman Rasem 2023-08-28 09:06 AM (22 hours ago)  we had connectivity problems: |
| USSD GW Upgrade & CR | Zaid Hina | Zain Jordan | **In Progress** | Ab Abdelrahman Rasem 2023-08-28 09:03 AM (22 hours ago) waiting dev to send package to cover zain notes on UAT . |
| LTE, ITS & RS Upgrade | Yousef Mishael | Ufone | **In Progress** | Mo Mohammad Farah 2023-08-27 12:34 PM (1 day ago) Reminder has been sent to signoff the PAC. |
| E911 (Caller Barring Status) | Hamzeh Shwemeh | Orange | **In Progress** | Mo Mohammad Farah 2023-08-27 12:30 PM (1 day ago) Connection with Orange has been verified on last Thursday.  We will work with other operators for night operation to go live. |
| MLC Upgrade | Zaid Hina | Zain Jordan | **In Progress** | Mo Mohammad Farah 2023-08-27 12:25 PM (1 day ago) Go live date has been set to 30.08.2023  We have minor issue with the two associations, when they go down and then they go up, our system sees one association up. |
| Collect Call & Caller ID | aladdin Shishani | Ethio Telecom | **Initiated** | Mo Mohammad Farah 2023-08-27 12:24 PM (1 day ago) Waiting for the final and approved scope from presales. |
| SpeechLog | Ahmad AlHasan | Takamol (Switch IRAQ) | **In Progress** | Mo Mohammad Farah 2023-08-27 12:21 PM (1 day ago) A reminder has been sent to signoff the PAC. |
| RQMS on SAS | Mohammad Alalami | Etisalat UAE | **In Progress** | Mo Mohammad Farah 2023-08-27 12:01 PM (1 day ago) Project completed, PAC shared for signature. |
| Provisioning Mediator (PM) | aladdin Shishani | Orange Jo | **Initiated** | Ab Abdelrahman Rasem 2023-08-27 06:05 AM (2 days ago)  Today we will have a Pre-Internal Kick-Off meeting on 12:00, |
| Roaming (Links Migration to HSL) | Yousef Mishael | Ufone | **In Progress** | Ab Abdelrahman Rasem 2023-08-22 12:04 PM (6 days ago) |
| Video call | Hamzeh Shwemeh | PSD | **In Progress** | Ab Abdelrahman Rasem 2023-08-21 12:14 PM (7 days ago) We will check with @Hussein Shhadat for update on the Support from Vendor. |
| E911 integration with XLM | Hamzeh Shwemeh | PSD | **On Hold** | Ab Abdelrahman Rasem 2023-08-14 09:19 AM (14 days ago) we had sent for the client waiting for feedback on xlm from orange . |
| Customer Order (Phase II) | Khairy Khdeir | Asiacell | **In Progress** | Mo Mohammad Farah 2023-08-09 12:46 PM (19 days ago) Bulk Refill use case LLD signed on 09.08.2023 |
| Roaming Bundle (Reinstallation) | aladdin Shishani | Sudatel | **In Progress** | Ab Abdelrahman Rasem 2023-08-07 10:17 AM (21 days ago) the client is trying to get servers ready for us . |
| PMO Automation AI ML Prediction | Abdelrahman Rasem | -- | **In Progress** | Ab Abdelrahman Rasem 2023-07-18 07:43 AM (1 month ago) we had started Learning Phase for the model we may need time to start getting high acurance rate . |
| Move 4 licenses to new server | Bilal Al-Noori | Metropolitan (Cinnamon Lakeside Colombo) | **On Hold** | Ab Abdelrahman Rasem 2023-07-17 08:23 AM (1 month ago) forwarded to @Osama Hammouh . |
| SpeechLog (Backup Recorder) | Abdulrahman Hasan | Arab Bank | **On Hold** | Ab Abdelrahman Rasem 2023-07-03 11:23 AM (1 month ago) |
| SpeechLog | CCE | Unitel (Palace of Justice) | **On Hold** | Mo Mohammad Farah 2023-02-27 1:42 PM (6 months ago) Site is not ready yet. |