Total Running Projects 41

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **project name** | **Engineer name** | **Related To** | **status** | **Comments** |
| Orange – PPMD CR | Yousif Rayyan | Orange Jo | **Initiated** | No comments |
| Accudial (Upgrade) | Abdulrahman Hasan | Housing Bank | **In Progress** | Abdelrahman Rasem 2023-09-26 06:52 AM (5 days ago) |
| SpeechLog Al Rajhi Bank | Abdulrahman Hasan | Al Rajhi Bank | **In Progress** | Ab Abdelrahman Rasem 2023-09-26 06:44 AM (5 days ago) |
| OmanTel Speech Log Retail POC | Osama Gharbieh | Oman Tel | **In Progress** | Abdelrahman Rasem 2023-09-26 06:38 AM (5 days ago) |
| SpeechLog (20 IP) | Abdulrahman Hasan | Jordan Commercial Bank (JCB) | **In Progress** | Ab Abdelrahman Rasem 2023-09-26 06:29 AM (5 days ago) |
| Speech log Recording | Abdulrahman Hasan | Arab Bank | **Initiated** | Ab Abdelrahman Rasem 2023-09-26 06:23 AM (5 days ago) |
| SpeechLog Quality Management system | Mutaz Althaher | Space Town | **In Progress** | Mo Mohammad Farah 2023-09-25 12:08 PM (6 days ago) |
| Roaming (Links Migration to HSL) | Yousef Mishael | Ufone | **In Progress** | Ab Abdelrahman Rasem 2023-09-25 09:57 AM (6 days ago) |
| E911 integration with XLM | Hamzeh Shwemeh | PSD | **In Progress** | Ab Abdelrahman Rasem 2023-09-25 09:50 AM (6 days ago) |
| Data Rating and Charging (Redundancy) | Yousef Mishael | TeleCel | **In Progress** | Ab Abdelrahman Rasem 2023-09-25 09:45 AM (6 days ago) |
| LTE, ITS & RS Upgrade | Yousef Mishael | Ufone | **In Progress** | Ab Abdelrahman Rasem 2023-09-25 09:41 AM (6 days ago) |
| E911 (Caller Barring Status) | Hamzeh Shwemeh | Orange | **In Progress** | Ab Abdelrahman Rasem 2023-09-25 09:35 AM (6 days ago) |
| USSD GW Upgrade & CR | Zaid Hina | Zain Jordan | **In Progress** | Ab Abdelrahman Rasem 2023-09-25 09:34 AM (6 days ago) |
| Provisioning Mediator (PM) | aladdin Shishani | Orange Jo | **In Progress** | Ab Abdelrahman Rasem 2023-09-25 09:26 AM (6 days ago) |
| Display line status /E911 | Hamzeh Shwemeh | PSD | **In Progress** | Ha Hamzeh Shwemeh 2023-09-25 06:44 AM (6 days ago) |
| SpeechLog expansion | Mutaz Althaher | Earth Link | **Completed** | No comments |
| SpeechLog | Ahmad AlHasan | Takamol (Switch IRAQ) | **In Progress** | Ab Abdelrahman Rasem 2023-09-18 12:15 PM (13 days ago) |
| SpeechLog (30 IP) | Ahmad AlHasan | Takamol (ALghanim) | **In Progress** | Abdelrahman Rasem 2023-09-18 12:13 PM (13 days ago) |
| Umniah - NPS CR | Nabeel Nusair | Umniah | **Initiated** | Ab Abdelrahman Rasem 2023-09-18 12:10 PM (13 days ago) |
| Roaming Bundle (Reinstallation) | aladdin Shishani | Sudatel | **In Progress** | Ab Abdelrahman Rasem 2023-09-18 09:45 AM (13 days ago) |
| Collect Call & Caller ID | aladdin Shishani | Ethio Telecom | **Initiated** | Ab Abdelrahman Rasem 2023-09-11 09:25 AM (20 days ago) |
| CLI Screening | Khairy Khdeir | Zain JO | **On Hold** | Ab Abdelrahman Rasem 2023-09-18 09:11 AM (13 days ago) |
| MLC Upgrade | Zaid Hina | Zain Jordan | **Completed** | Mo Mohammad Farah 2023-09-17 10:13 AM (14 days ago) |
| Speech Log expansion- Soltek | Osama Gharbieh | Safwa Bank | **Completed** | Mohammad Farah 2023-09-12 05:57 AM (19 days ago) |
| Speech Log Analytics | Mutaz Althaher | Umniah | **Initiated** | Ab Abdelrahman Rasem 2023-09-11 12:00 PM (20 days ago) |
| RQMS on SAS | Mohammad Alalami | Etisalat UAE | **Completed** | Ab Abdelrahman Rasem 2023-09-05 12:20 PM (26 days ago) |
| Speech Log Recorder (HA) | Bilal Al-Noori | Housing Bank | **Completed** | Abdelrahman Rasem 2023-08-29 06:16 AM (1 month ago) |
| Speech Log Expansion | Bilal Al-Noori | Housing Bank | **Completed** | Abdelrahman Rasem 2023-08-29 06:15 AM (1 month ago) |
| Video call | Hamzeh Shwemeh | PSD | **On Hold** | Abdelrahman Rasem 2023-08-21 12:14 PM (1 month ago) |
| Test |  |  |  |  |
| Enabling-4G | Khairy Khdeir | Asiacell | **Completed** | Abdelrahman Rasem 2023-08-29 07:14 AM (1 month ago) |
| Speech Analytics (POC) | Nabeel Nusair | Zain Iraq | **Archived** | Mo Mohammad Farah 2023-08-28 12:28 PM (1 month ago) |
| SpeechLog (Screen Capture, 27 Licenses) | Ahmad AlHasan | Zain Jordan | **Completed** | Mo Mohammad Farah 2023-08-27 12:16 PM (1 month ago) |
| Speech Log Expansion | Osama Gharbieh | ZAK | **Completed** | Mo Mohammad Farah 2023-08-15 06:59 AM (1 month ago) |
| SpeechLog (34 IP) | Abdulrahman Hasan | ABC BANK BH | **Completed** | Mo Mohammad Farah 2023-08-17 11:34 AM (1 month ago) |
| SpeechLog | Abdulrahman Hasan | Al Rajhi Bank | **Archived** | Mo Mohammad Farah 2023-08-15 06:34 AM (1 month ago) |
| Customer Order (Phase II) | Khairy Khdeir | Asiacell | **In Progress** | Mo Mohammad Farah 2023-08-09 12:46 PM (1 month ago) |
| RQM (Expansion 25 Seats) | Mohammad Alalami | ooredoo Kuwait | **Completed** | Mo Mohammad Farah 2023-04-27 08:43 AM (5 months ago) |
| Collect Call expansion Licenses | aladdin Shishani | Sabafon | **Completed** | Mo Mohammad Farah 2023-07-26 12:02 PM (2 months ago) |
| SpeechLog Voice Recording (IP) Kalaam | Hamzeh Shwemeh | Kalaam | **Completed** | Ab Abdelrahman Rasem 2023-07-24 3:09 PM (2 months ago) |