Total Running Projects 26

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **project name** | **Engineer name** | **Related To** | **status** | **Comments** |
| SpeechLog (20 IP) | Abdulrahman Hasan | Jordan Commercial Bank (JCB) | **In Progress** | Ab Abdelrahman Rasem 2023-11-07 06:37 AM (3 hours ago) |
| Accudial (Upgrade) | Abdulrahman Hasan | Housing Bank | **In Progress** | Abdelrahman Rasem 2023-11-07 06:34 AM (3 hours ago) |
| Umniah - NPS CR | Mohammad Al-Mahrok | Umniah | **Initiated** | Ab Abdelrahman Rasem 2023-11-07 06:30 AM (3 hours ago) |
| Accudial call accounting - extension lic... | Bilal Al-Noori | Ministry of Tourism and Antiquities |  | Ab Abdelrahman Rasem 2023-11-07 06:28 AM (4 hours ago) |
| SpeechLog Al Rajhi Bank | Abdulrahman Hasan | Al Rajhi Bank | **In Progress** | Mo Mohammad Farah 2023-11-06 11:53 AM (22 hours ago) |
| USSD GW Upgrade & CR | Zaid Hina | Zain Jordan | **In Progress** | Mo Mohammad Farah 2023-11-06 09:22 AM (1 day ago) |
| ITS POC | Yousif Rayyan | Ooredoo Oman | **Initiated** | Mo Mohammad Farah 2023-11-06 09:21 AM (1 day ago) |
| E911 integration with XLM | Hamzeh Shwemeh | PSD | **In Progress** | Mo Mohammad Farah 2023-11-06 09:20 AM (1 day ago) |
| Data Rating and Charging (Redundancy) | Yousef Mishael | TeleCel | **In Progress** | Mo Mohammad Farah 2023-11-06 09:18 AM (1 day ago) |
| LTE, ITS & RS Upgrade | Yousef Mishael | Ufone | **In Progress** | Mo Mohammad Farah 2023-11-06 09:15 AM (1 day ago) |
| Customer Order (Phase II) | Khairy Khdeir | Asiacell | **In Progress** | Mo Mohammad Farah 2023-11-06 09:14 AM (1 day ago) |
| E911 (Caller Barring Status) | Hamzeh Shwemeh | Orange | **In Progress** | Mo Mohammad Farah 2023-11-06 09:12 AM (1 day ago) |
| SpeechLog Quality Management system | Mutaz Althaher | Space Town | **On Hold** | Ab Abdelrahman Rasem 2023-10-30 12:19 PM (7 days ago) |
| SpeechLog (30 IP) | Ahmad AlHasan | Takamol (ALghanim) | **In Progress** | Abdelrahman Rasem 2023-10-30 12:01 PM (7 days ago) |
| SpeechLog | Ahmad AlHasan | Takamol (Switch IRAQ) | **In Progress** | Ab Abdelrahman Rasem 2023-10-30 12:13 PM (7 days ago) |
| Collect Call & Caller ID | aladdin Shishani | Ethio Telecom | **On Hold** | Mo Mohammad Farah 2023-09-11 09:25 AM (1 month ago) |
| SpeechLog | CCE | Unitel (Palace of Justice) | **On Hold** | Ab Abdelrahman Rasem 2023-10-10 06:19 AM (28 days ago) |
| Display line status /E911 | Hamzeh Shwemeh | PSD | **In Progress** | Ab Abdelrahman Rasem 2023-10-03 10:54 AM (1 month ago) |
| Roaming Bundle (Reinstallation) | aladdin Shishani | Sudatel | **On Hold** | Ab Abdelrahman Rasem 2023-09-18 09:45 AM (1 month ago) |
| CLI Screening | Khairy Khdeir | Zain JO | **On Hold** | Ab Abdelrahman Rasem 2023-09-18 09:11 AM (1 month ago) |
| Video call | Hamzeh Shwemeh | PSD | **On Hold** | Abdelrahman Rasem 2023-08-21 12:14 PM (2 months ago) |
| Test |  |  |  |  |
| PMO Automation AI ML Prediction | Abdelrahman Rasem | -- | **In Progress** | Ab Abdelrahman Rasem 2023-07-18 07:43 AM (3 months ago) |
| Move 4 licenses to new server | Bilal Al-Noori | Metropolitan (Cinnamon Lakeside Colombo) | **On Hold** | Ab Abdelrahman Rasem 2023-07-17 08:23 AM (3 months ago) |
| SpeechLog (Backup Recorder) | Abdulrahman Hasan | Arab Bank | **On Hold** | Ab Abdelrahman Rasem 2023-07-03 11:23 AM (4 months ago) |