Total Running Projects 31

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **project name** | **Engineer name** | **Related To** | **status** | **Comments** |
| SpeechLog (20 IP) | Abdulrahman Hasan | Jordan Commercial Bank (JCB) | **In Progress** | Ab Abdelrahman Rasem 2023-07-06 05:32 AM (3 days ago) |
| Speech Log Recorder House Bank | Bilal Al-Noori | Housing Bank | **Initiated** | Ab Abdelrahman Rasem 2023-07-06 05:22 AM (3 days ago) we will contact the client to send the SRD. |
| Accudial (Upgrade) | Abdulrahman Hasan | Housing Bank | **In Progress** | Mo Mohammad Farah 2023-07-05 08:01 AM (3 days ago) Imported old departments and extensions from old Database. Tomorrow we will do the DB migration. |
| SpeechLog Voice Recording (IP) Kalaam | Hamzeh Shwemeh | Kalaam | **In Progress** | Ab Abdelrahman Rasem 2023-07-05 05:43 AM (4 days ago) we are supposed to sign UAT and give training next week |
| PMP (Expansion Telesales) | Abdellateef Ibrahim | Zain Jordan | **Waiting for Feedback** | Ab Abdelrahman Rasem 2023-07-03 12:08 PM (5 days ago) waiting from commercial . |
| SpeechLog (Screen Capture, 27 Licenses) | Ahmad AlHasan | Zain Jordan | **In Progress** | Ab Abdelrahman Rasem 2023-07-03 12:07 PM (5 days ago)  we took new package from dev and we are still testing with development. |
| SpeechLog | Ahmad AlHasan | Takamol (Switch IRAQ) | **In Progress** | Ab Abdelrahman Rasem 2023-07-03 12:06 PM (5 days ago) we had sent reminder waiting for client. |
| SpeechLog (30 IP) | Ahmad AlHasan | Takamol (ALghanim) | **In Progress** | Ab Abdelrahman Rasem 2023-07-03 12:05 PM (5 days ago) |
| RQMS on SAS | Mohammad Alalami | Etisalat UAE | **In Progress** | Ab Abdelrahman Rasem 2023-07-03 11:37 AM (5 days ago)  we are waiting onside implementation to be ready, |
| SpeechLog Retail Zain KW (POC) | Tamer Wathaifi | Zain KW | **In Progress** | Ab Abdelrahman Rasem 2023-07-03 11:36 AM (5 days ago) the client had sent feedback on reports we will replay ASAP. |
| Move 4 licenses to new server | Bilal Al-Noori | Metropolitan (Cinnamon Lakeside Colombo) | **On Hold** | Ab Abdelrahman Rasem 2023-07-03 11:29 AM (5 days ago)  contact with Sales .@Osama Hammouh |
| SpeechLog (Backup Recorder) | Abdulrahman Hasan | Arab Bank | **On Hold** | Ab Abdelrahman Rasem 2023-07-03 11:23 AM (5 days ago)  we will contact the client, |
| SpeechLog Al Rajhi Bank | Abdulrahman Hasan | Al Rajhi Bank | **In Progress** | Ab Abdelrahman Rasem 2023-07-03 11:05 AM (5 days ago) we need to install 2 recorder in the test tomorrow. |
| E911 integration with XLM | Hamzeh Shwemeh | PSD | **On Hold** | Ab Abdelrahman Rasem 2023-07-03 09:41 AM (5 days ago) waiting for Orange to provide us with XLM , |
| E911 (Caller Barring Status) | Hamzeh Shwemeh | Orange | **On Hold** | Ab Abdelrahman Rasem 2023-07-03 09:38 AM (5 days ago) Waiting for PSD PO. |
| LTE, ITS & RS Upgrade | Yousef Mishael | Ufone | **In Progress** | Ab Abdelrahman Rasem 2023-07-03 09:35 AM (5 days ago) RS internal testing completed , The updated UI added , Operation will be arranged . |
| Data Rating and Charging (Redundancy) | aladdin Shishani | TeleCel | **In Progress** | Ab Abdelrahman Rasem 2023-07-03 09:28 AM (5 days ago) we had activated the OS, DB licenses our team will arrange with the client to sync DB. |
| Customer Order (Phase II) | Khairy Khdeir | Asiacell | **In Progress** | Ab Abdelrahman Rasem 2023-07-03 09:26 AM (5 days ago) we are having a meeting today with Thaer also will send a status update. |
| VAS Sub-charging CR | Laith Al-Janaideh | Golis Somalia | **In Progress** | Ab Abdelrahman Rasem 2023-07-03 09:25 AM (5 days ago) we are supposed to send a reminder today. |
| MLC Upgrade | Zaid Hina | Zain Jordan | **In Progress** | Ab Abdelrahman Rasem 2023-07-03 09:24 AM (5 days ago) waiting for development , also to check with commercial. |
| Enabling-4G | Khairy Khdeir | Asiacell | **In Progress** | Ab Abdelrahman Rasem 2023-07-03 09:11 AM (5 days ago) |
| USSD GW Upgrade & CR | Zaid Hina | Zain Jordan | **In Progress** | Mo Mohammad Farah 2023-07-03 07:52 AM (5 days ago) UAT will start today. |
| SpeechLog (34 IP) | Abdulrahman Hasan | ABC BANK BH | **In Progress** | Ab Abdelrahman Rasem 2023-07-02 06:40 AM (7 days ago) the client is asking for a handover documentation, but we are pushing to get the PAC first so we are waiting for client feedback. |
| JRM – E1 Recorder | Abdulrahman Hasan | JRM | **In Progress** | Ab Abdelrahman Rasem 2023-07-02 06:31 AM (7 days ago) we had sent the PAC for the client Before EID at 25/6/2023 still waiting for Feedback. |
| SpeechLog | Abdulrahman Hasan | Al Rajhi Bank | **In Progress** | Mo Mohammad Farah 2023-05-22 09:02 AM (1 month ago)  Testing in Main site will begin tomorrow.  In regard to HA and DR, we are waiting for Rajhi Bank to provide the needed requirements (site is not ready). |
| Roaming (Links Migration to HSL) | Yousef Mishael | Ufone | **On Hold** | Mo Mohammad Farah 2023-02-21 07:47 AM (4 months ago) A plan was submitted to Ufone on transferring the server in ISB to KHI, also the commercial team shall submit their offerings |
| Speech Analytics (POC) | Nabeel Nusair | Zain Iraq | **On Hold** | Mo Mohammad Farah 2022-12-12 11:57 AM (6 months ago) On hold, till we finalize RQM POC. |
| Video call | Nabeel Nusair | PSD | **In Progress** | Mo Mohammad Farah 2022-03-01 12:24 PM (1 year ago) Updates has been implemented, waiting PSD and TRC feedback. |
| Roaming Bundle (Reinstallation) | aladdin Shishani | Sudatel | **On Hold** | Mo Mohammad Farah 2023-04-25 06:50 AM (2 months ago) Project put on hold due to political status in Sudan. |
| SpeechLog | CCE | Unitel (Palace of Justice) | **On Hold** | Mo Mohammad Farah 2023-02-27 1:42 PM (4 months ago) Site is not ready yet. |